PulseGuard.Client

Frontend PRD — React + IBM Carbon Design System

Transforming Enterprise Through AI Hackathon  |  May 11–18, 2026

Version 1.0  |  Owner: SamKiel (Frontend Lead)  |  Status: APPROVED FOR BUILD

# 1. Purpose & Scope

This document is the complete specification for PulseGuard.Client — the React frontend inside the PulseGuard monorepo at src/PulseGuard.Client/. It covers every screen, component, prop contract, state machine, mock API contract, and Claude Code prompt needed to build the client from scratch within the 9-day hackathon window.

The frontend consumes three backend endpoints exposed by PulseGuard.Orchestrator (.NET Core 8). During development, all endpoints are mocked via services/api.mock.js. The mock layer is designed for a single-import swap to the real client when Sadia's orchestrator is ready.

# 2. Technology Stack

| Concern | Choice | Version / Notes |
| --- | --- | --- |
| Framework | React | 18.3.x — functional components + hooks only |
| Bundler | Vite | 5.x — fast HMR, ESM-native |
| UI Library | IBM Carbon React | ^1.59 — use @carbon/react components exclusively for all UI primitives |
| Icons | Carbon Icons React | ^11.48 — import named SVG icons from @carbon/icons-react |
| Routing | React Router DOM | v6 — <BrowserRouter> + <Routes> + <Outlet> |
| PDF render | react-pdf | ^9.1 — renders uploaded PDFs in DocumentViewer |
| State | React useState / useReducer | No Redux. Lift state to DashboardPage. No external store. |
| HTTP (mock) | services/api.mock.js | Returns resolved Promises with fake data. Swap for fetch() later. |
| Styling | Carbon SCSS + inline styles | Import Carbon globals in main.jsx. Use inline style for layout overrides only. |
| Language | JavaScript (JSX) | No TypeScript for now — keep it fast for the hackathon. |

# 3. Repository Layout

All work lives under src/PulseGuard.Client/ per the team branching rules. Never push directly to main — create a branch named feature/client-<feature>.

## 3.1 Folder Structure

src/PulseGuard.Client/

index.html                  ← Vite entry

vite.config.js

package.json

src/

main.jsx                  ← ReactDOM.createRoot + Carbon CSS import

App.jsx                   ← BrowserRouter + Routes

pages/

DashboardPage.jsx       ← owns all session state

components/

AppShell.jsx            ← Carbon Header + 3-col layout shell

StatusBar.jsx           ← Veea proxy indicator in header

IntakeZone.jsx          ← upload panel (left col)

DropZone.jsx            ← dnd area inside IntakeZone

DocumentViewer.jsx      ← PDF canvas + overlay (center col)

SentinelOverlay.jsx     ← redaction highlight layer

FlushButton.jsx         ← "New Audit" wipe action

AuditFeed.jsx           ← violation list (right col)

ViolationCard.jsx       ← single finding card

services/

api.mock.js             ← mock API layer (single swap point)

hooks/

useAuditSession.js      ← shared session logic (optional refactor)

assets/

logo.svg

# 4. Global Session State

DashboardPage.jsx owns all session state. Props drill down; no context or store needed at hackathon scale.

## 4.1 State Shape

| Variable | Type | Initial | Description |
| --- | --- | --- | --- |
| auditState | string (enum) | "idle" | Master state machine: idle ¦ uploading ¦ redacting ¦ auditing ¦ done |
| uploadedFile | object ¦ null | null | { name: string, objectUrl: string } — set after POST /upload succeeds |
| auditFindings | Finding[] | [] | Array of violation objects returned by GET /audit-results |
| reIdEnabled | boolean | false | Local toggle — when true, SentinelOverlay shows real token values |

## 4.2 auditState Machine

The auditState string drives every loading indicator, disabled state, and conditional render across all panels. Treat it as a single source of truth.

| From | To | Trigger |
| --- | --- | --- |
| idle | uploading | User drops or selects a file in DropZone |
| uploading | redacting | mockUpload() resolves (POST /upload 200) |
| redacting | auditing | Fixed 1500ms delay simulating Veea proxy PHI strip |
| auditing | done | mockAuditResults() resolves (GET /audit-results 200) |
| any | idle | User clicks FlushButton (POST /flush) |

# 5. Mock API Contract

All mock functions live in services/api.mock.js and return Promises. The function signatures exactly mirror the real endpoint contracts so the swap to real fetch() calls requires changing only this file.

## 5.1 checkProxyStatus()

Simulates a health-check ping to the Veea proxy.

| Returns | Promise<boolean> |
| --- | --- |
| Behavior | Resolves true after 800ms delay |
| Real endpoint | GET /health → 200 OK |

## 5.2 mockUpload(file)

Simulates uploading the document to the Veea proxy for redaction.

| Param | file: File object |
| --- | --- |
| Returns | Promise<{ jobId: string }> |
| Behavior | Resolves after 1200ms with { jobId: "mock-job-001" } |
| Real endpoint | POST /upload — multipart/form-data |
| Error case | Rejects with Error("Upload failed") if file.size > 20MB |

## 5.3 mockAuditResults()

Returns the full array of HIPAA violation findings for the current session.

| Returns | Promise<Finding[]> |
| --- | --- |
| Behavior | Resolves after 2000ms with MOCK_FINDINGS array (see §5.5) |
| Real endpoint | GET /audit-results?jobId={jobId} |

## 5.4 mockFlush()

Wipes the current session on the backend.

| Returns | Promise<void> |
| --- | --- |
| Behavior | Resolves after 300ms. Client resets all state after resolution. |
| Real endpoint | POST /flush |

## 5.5 MOCK_FINDINGS — Data Shape

Each object in the findings array conforms to the Finding type. The mock array must contain at least one of each severity for demo purposes.

| Field | Type | Values / Notes |
| --- | --- | --- |
| id | string | Unique ID e.g. "F-001" |
| severity | string | "CRITICAL" ¦ "WARNING" ¦ "INFO" |
| category | string | e.g. "Patient Identifier", "Date of Birth", "Insurance ID" |
| description | string | Human-readable finding. 1–2 sentences. |
| location | string | e.g. "Page 2, Paragraph 4" |
| redactedToken | string | The masked value shown in overlay, e.g. "[NAME-A7F2]" |
| originalValue | string | The real value — only shown when reIdEnabled === true |
| recommendation | string | Remediation action. 1 sentence. |

Minimum mock dataset — include exactly these 4 objects:

| id | severity | category | redactedToken |
| --- | --- | --- | --- |
| F-001 | CRITICAL | Patient Name | [NAME-A7F2] |
| F-002 | CRITICAL | Social Security Number | [SSN-B3D1] |
| F-003 | WARNING | Date of Birth | [DOB-C9E4] |
| F-004 | INFO | Provider NPI | [NPI-D2F8] |

# 6. Component Specifications

## 6.1 AppShell.jsx

The outermost layout wrapper. Renders the IBM Carbon Header at the top and a 3-column CSS grid below it for the three panels.

PROPS

None — AppShell uses <Outlet /> from React Router to render DashboardPage.

LAYOUT

| Header height | 48px — Carbon standard |
| --- | --- |
| Grid | display: grid; grid-template-columns: 320px 1fr 380px |
| Height | 100vh minus 48px header — panels must not overflow or scroll the outer shell |
| Background | #F4F4F4 (Carbon Gray 10) |

CARBON COMPONENTS USED

- Header, HeaderName — brand mark with shield icon

- HeaderGlobalBar — hosts StatusBar on the right

## 6.2 StatusBar.jsx

Calls checkProxyStatus() on mount and displays a Carbon Tag to show whether the Veea proxy is reachable.

STATES

| status | Tag type | Label |
| --- | --- | --- |
| checking | gray | Checking proxy… |
| online | green | Veea Secure — Online |
| offline | red | Veea Proxy — Offline |

## 6.3 IntakeZone.jsx

Left panel. Owns the file selection and drives the upload → redact → audit sequence. Lifts state changes upward via callbacks.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| auditState | string | Current state machine value |
| setAuditState | function | State setter — called to advance the machine |
| setUploadedFile | function | Called with { name, objectUrl } after upload |
| setAuditFindings | function | Called with Finding[] after audit completes |

BEHAVIOUR

- Accept only .pdf and .docx — reject all other types with an inline error message

- Show DropZone child when auditState is "idle"

- When auditState is processing, replace DropZone with a Carbon InlineLoading component showing the current stage label

- When auditState is "done", show a success summary: file name + finding count

- Accepted file size limit: 20MB — reject with error if exceeded

STAGE LABELS FOR INLINELOADING

- "uploading" → Sending to Veea proxy…

- "redacting" → Redacting PHI identifiers…

- "auditing" → AI is auditing document…

## 6.4 DropZone.jsx

Purely presentational drag-and-drop target rendered inside IntakeZone. Handles drag events and click-to-browse.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| onFile | function | Called with a File object when user drops or selects |
| disabled | boolean | True when auditState is not idle — prevents interaction |

VISUAL STATES

- Idle — dashed border #C6C6C6, white background, Upload icon + "Drop PDF or DOCX here" label

- Drag active — dashed border #0F62FE, background #EDF5FF

- Disabled — cursor: not-allowed, opacity 0.5

## 6.5 DocumentViewer.jsx

Center panel. Renders the uploaded PDF using react-pdf and layers the SentinelOverlay on top. Also hosts the Re-ID toggle and FlushButton.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| uploadedFile | object ¦ null | { name, objectUrl } — null shows empty state |
| auditFindings | Finding[] | Passed into SentinelOverlay |
| reIdEnabled | boolean | Passed into SentinelOverlay |
| setReIdEnabled | function | Toggle handler |
| onFlush | function | Called by FlushButton after mockFlush() resolves |
| auditState | string | Used to show/hide toolbar and overlay |

SECTIONS

- Toolbar (top): filename label | Re-ID Toggle (Carbon Toggle) | FlushButton — visible only when auditState === "done"

- Canvas area: react-pdf <Document> + <Page> — show empty state illustration when uploadedFile is null

- Overlay: SentinelOverlay absolutely positioned over the PDF canvas

## 6.6 SentinelOverlay.jsx

Renders coloured highlight chips for each finding over the PDF canvas. When reIdEnabled is false, shows redactedToken. When true, shows originalValue.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| findings | Finding[] | All findings for this session |
| reIdEnabled | boolean | Controls token vs real value display |

CHIP COLOUR BY SEVERITY

| Severity | Background | Border | Text |
| --- | --- | --- | --- |
| CRITICAL | #FFF1F1 | #DA1E28 | #DA1E28 |
| WARNING | #FFF8E1 | #F1C21B | #825200 |
| INFO | #EDF5FF | #0F62FE | #0043CE |

Note: In the mock, findings do not carry pixel coordinates. Render chips as an absolute-position stack in the top-right quadrant of the overlay div for demo purposes. The real implementation will use coordinate data from the Orchestrator.

## 6.7 FlushButton.jsx

Calls mockFlush() then invokes onFlush() prop to reset parent state.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| onFlush | function | Called after flush resolves |
| disabled | boolean | True while flush is in progress |

BEHAVIOUR

- Render as Carbon Button kind="danger" with label "New Audit"

- On click: set internal flushing state → call mockFlush() → call onFlush() → flushing state clears automatically

- Show Carbon InlineLoading with description "Wiping session…" while flushing

## 6.8 AuditFeed.jsx

Right panel. Displays the ordered list of ViolationCards. Sorted CRITICAL → WARNING → INFO.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| findings | Finding[] | Array of findings to render |
| auditState | string | Used to show skeleton or empty state |

STATES

- "idle" — show empty state: shield icon + "No document loaded" message

- "auditing" — show 3x Carbon SkeletonText blocks as placeholder cards

- "done" with findings — show sorted ViolationCards with a summary header: e.g. "4 findings — 2 Critical"

- "done" with empty findings — show Carbon InlineNotification kind="success" message "No HIPAA violations detected"

## 6.9 ViolationCard.jsx

Renders a single finding as a Carbon Tile with severity badge, category, description, location, and recommendation.

PROPS

| Prop | Type | Description |
| --- | --- | --- |
| finding | Finding | The full finding object |

LAYOUT (TOP TO BOTTOM)

- Row 1 — Carbon Tag (severity colour) + category label (bold, 14px)

- Row 2 — description (body text, 13px, Carbon text-secondary)

- Row 3 — location chip (italic, 12px, muted)

- Divider

- Row 4 — "Recommendation:" label + recommendation text (13px)

CARBON TAG TYPES BY SEVERITY

- CRITICAL → type="red"

- WARNING → type="warm-gray"

- INFO → type="blue"

# 7. Screen Flows

## 7.1 Happy Path

1. User opens app → auditState: idle. DropZone visible. AuditFeed shows empty state. DocumentViewer shows illustration.

2. User drops a PDF → IntakeZone runs upload sequence. InlineLoading shows 3 stage labels in sequence. Panels remain visible but AuditFeed shows skeleton.

3. Sequence completes → auditState: done. PDF renders in center. Overlay chips appear. AuditFeed populates with sorted ViolationCards.

4. User enables Re-ID toggle → SentinelOverlay chips switch from redactedToken to originalValue.

5. User clicks New Audit → mockFlush() called → all state resets → auditState: idle.

## 7.2 Error Path

- File type rejected → inline error under DropZone: "Only PDF or DOCX files are accepted."

- File > 20MB → inline error: "File too large. Maximum size is 20MB."

- mockUpload() rejects → Carbon InlineNotification kind="error" in IntakeZone + auditState resets to idle

- Proxy offline (checkProxyStatus returns false) → StatusBar shows red tag; user can still attempt upload (backend may recover)

# 8. Claude Code Prompts

Use these prompts in order. Each prompt references this PRD as context. Run each prompt from the root of the repository with Claude Code.

## Prompt 1 — Project scaffold

Scaffold src/PulseGuard.Client/ as a Vite + React 18 project. Install @carbon/react@^1.59, @carbon/icons-react, react-router-dom@6, and react-pdf@^9. Create the folder structure in §3.1 of the PRD exactly. Create main.jsx with the Carbon global SCSS import and ReactDOM.createRoot. Create App.jsx with BrowserRouter and a single Route "/" that renders DashboardPage inside AppShell via Outlet. Do not implement any component logic yet — just the file stubs with a placeholder export.

## Prompt 2 — Mock API layer

Implement services/api.mock.js with the four functions defined in §5 of the PRD: checkProxyStatus, mockUpload, mockAuditResults, mockFlush. Include the MOCK_FINDINGS array from §5.5 with all 4 objects fully populated (add plausible description, location, originalValue, and recommendation fields). All functions must return Promises with the delays specified in the PRD.

## Prompt 3 — AppShell + StatusBar

Implement AppShell.jsx and StatusBar.jsx per §6.1 and §6.2 of the PRD. AppShell must use the Carbon Header and HeaderGlobalBar components. The 3-column grid below the header must use grid-template-columns: 320px 1fr 380px with height calc(100vh - 48px). StatusBar must call checkProxyStatus from the mock API and display the correct Carbon Tag type and label for each of the three states: checking, online, offline.

## Prompt 4 — DashboardPage + IntakeZone + DropZone

Implement DashboardPage.jsx, IntakeZone.jsx, and DropZone.jsx per §4 and §6.3–6.4 of the PRD. DashboardPage must own auditState, uploadedFile, auditFindings, and reIdEnabled and pass them as props. IntakeZone must run the full upload → redact → audit sequence using the mock API functions. DropZone must handle both drag-and-drop and click-to-browse, enforce the .pdf/.docx filter and 20MB limit, and show the correct visual states for idle, drag-active, and disabled.

## Prompt 5 — AuditFeed + ViolationCard

Implement AuditFeed.jsx and ViolationCard.jsx per §6.8–6.9 of the PRD. AuditFeed must render the correct state for idle (empty state), auditing (3 SkeletonText placeholders), done-with-findings (sorted ViolationCards), and done-empty (InlineNotification success). ViolationCard must use Carbon Tile with Tag for severity, and display all Finding fields as specified in the PRD layout. Sorting order is CRITICAL first, then WARNING, then INFO.

## Prompt 6 — DocumentViewer + SentinelOverlay + FlushButton

Implement DocumentViewer.jsx, SentinelOverlay.jsx, and FlushButton.jsx per §6.5–6.7 of the PRD. DocumentViewer must use react-pdf to render the uploaded file objectUrl. SentinelOverlay must render a coloured chip for each finding using the exact hex values in §6.6 — chips stack in the top-right of the overlay div for the mock (no real coordinates yet). The Re-ID Carbon Toggle must switch all chips between redactedToken and originalValue. FlushButton must call mockFlush() and then invoke onFlush() to reset parent state. Show InlineLoading while flushing.

## Prompt 7 — Integration smoke test

Run the app with npm run dev and verify the full happy path from §7.1: drop a PDF → watch InlineLoading advance through 3 stages → PDF renders in center panel → 4 ViolationCards appear sorted → Re-ID toggle switches chip labels → New Audit resets all panels to idle state. Fix any prop-drilling issues, missing imports, or Carbon component API mismatches. Do not add new features — only fix integration bugs.

# 9. Handoff Notes

## 9.1 Integration with Sadia's Orchestrator

When PulseGuard.Orchestrator is ready, the only file to change is services/api.mock.js. Replace each mock function with a fetch() call to the corresponding endpoint. All component code stays unchanged.

| Mock function | Real endpoint | Method |
| --- | --- | --- |
| checkProxyStatus() | /health | GET |
| mockUpload(file) | /upload | POST — multipart/form-data |
| mockAuditResults() | /audit-results?jobId={id} | GET |
| mockFlush() | /flush | POST |

## 9.2 Known Deferred Items

- SentinelOverlay chip positions — mocked as stacked chips. Real implementation requires pixel coordinate data from the Orchestrator response.

- react-pdf worker config — may need explicit worker import for Vite. If PDF does not render, add: pdfjs.GlobalWorkerOptions.workerSrc = new URL("pdfjs-dist/build/pdf.worker.min.js", import.meta.url).toString()

- Carbon SCSS compilation — requires sass devDependency. Add if not already present: npm install -D sass

- Accessibility — Carbon handles ARIA for its own components. Custom div elements (DropZone, SentinelOverlay) need role and aria-label attributes before production.

## 9.3 PR Checklist

- Branch: feature/client-<feature-name>

- No hardcoded API keys or patient data

- All mock data confined to services/api.mock.js

- Tag @Saadiaminhaal as reviewer on the PR

PulseGuard.Client PRD v1.0  |  SamKiel (Frontend Lead)  |  Transforming Enterprise Through AI Hackathon 2026